IMPLEMENTATION & RESEARCH BLUEPRINT

P2P Local Asset CDN & Swarm Engine

Secure, Locality-Aware Peer-Assisted Asset Distribution

Start-to-End Engineering Plan for a Resume-Grade System and a Reproducible Conference-Paper Evaluation

| Document version | 1.0 |
| --- | --- |
| Prepared | 12 August 2026 |
| Core stack | Java + Spring Boot + Redis + Netty + Jackson + SLF4J + Docker Compose |
| Evidence base | 40-paper structured literature survey + original project specification/guide |
| Audience | Human developers, coding agents, reviewers, and future paper authors |

Decision rule. Build the system as a serious engineering product, but keep the first conference paper narrow: evaluate the locality/performance-aware multi-source scheduler and hybrid fallback rigorously. Treat cross-version FastCDC reuse as a controlled extension and a possible second paper if the results justify it.

# Document Control and How to Use This Blueprint

This blueprint converts the idea-stage project and the 40-paper literature survey into an implementation contract. It deliberately separates (a) production-oriented engineering choices, (b) research hypotheses that must be measured rather than promised, and (c) optional extensions that should not block the minimum viable system.

| Tag | Meaning |
| --- | --- |
| MUST | Required for the first complete system and for trustworthy experiments. |
| SHOULD | Strongly recommended for resume quality, maintainability, or paper reproducibility. |
| MAY | Optional extension; implement only after the baseline is stable. |
| PAPER | Required to support a defensible experimental claim. |
| AGENT-GATE | An external coding agent must not proceed until the exit condition is verified. |

## External Coding Agent - 10-Minute Orientation

Read Sections 1-8 before changing code. The protocol, manifest schema, storage model, and scheduler boundaries are architectural contracts.

Do not change wire fields, byte widths, Redis keys, manifest fields, or benchmark metric names without an Architecture Decision Record (ADR).

Implement phases in order. A later feature must not be used to hide a failing baseline.

Every task must include unit tests and, where relevant, a Docker/Testcontainers integration test.

Never invent performance results. Benchmark outputs are generated only by the benchmark harness and preserved as immutable run artifacts.

Security failures are fail-closed: invalid manifest signature, out-of-range block request, wrong asset ID, or hash mismatch must never be silently accepted.

The first paper uses fixed-size chunks for scheduler experiments unless the experiment explicitly targets FastCDC. This prevents confounding variables.

When a task is completed, update docs/STATUS.md and the relevant ADR/protocol document before requesting review.

Single source of truth. The repository documentation, protocol tests, manifest schema tests, benchmark configuration, and this blueprint must agree. If code disagrees with the written contract, stop and resolve the contract first.

# Contents

1. Final Project Definition and Success Criteria

2. Literature-to-Engineering Decisions

3. Technology Stack and Version Policy

4. Target Architecture

5. Component Responsibilities

6. Core Data Model and Signed Manifest

7. Netty Wire Protocol v1

8. Scheduling and Download Algorithm

9. Persistent Cache and Cross-Version Reuse

10. Tracker API and Redis Model

11. Security and Threat Model

12. Resilience, Backpressure, and Fallback

13. Observability and Experiment Data

14. Repository and Module Structure

15. Start-to-End Implementation Roadmap

16. Detailed Phase Backlog and Acceptance Tests

17. Testing and Quality Strategy

18. Conference-Paper Experimental Plan

19. Reproducibility and Statistical Analysis

20. Resume/Demo Packaging

21. CI/CD and Coding Standards

22. Coding-Agent Task Contract

23. Risk Register and Scope Control

24. Final Definition of Done

25. Suggested Timeline

26. Research Traceability Matrix

References

# 1. Final Project Definition and Success Criteria

## 1.1 Project in one sentence

Project statement. Build a managed peer-assisted CDN for large enterprise assets in which clients securely verify a signed release manifest, discover nearby capable peers, download blocks concurrently from multiple sources, reuse verified cached chunks, and fall back progressively to a site cache or origin when peer capacity is insufficient.

## 1.2 Recommended working names

| Purpose | Recommended name |
| --- | --- |
| Repository / demo | SwarmEdge CDN (working name; rename later if desired) |
| Core scheduler | LAPS - Locality-Aware Performance Scheduler |
| First paper title | LAPS-CDN: Locality-Aware Performance-Weighted Multi-Source Scheduling for Peer-Assisted Enterprise Asset Delivery |
| Optional second paper | Cross-Version Content Reuse in Peer-Assisted Enterprise Asset Delivery using Content-Defined Chunking |

## 1.3 Primary use cases

Enterprise software and operating-system images distributed to many machines inside one or more managed sites.

Large game/application updates in laboratories, gaming centers, or managed device fleets.

Large model/checkpoint or media asset distribution where many nodes request identical immutable releases.

A research testbed for locality-aware P2P/CDN scheduling, hybrid fallback, cache reuse, and failure behavior.

## 1.4 Explicit non-goals for v1

Do not build a public anonymous BitTorrent replacement, DHT, magnet-link ecosystem, cryptocurrency/incentive system, or NAT traversal service.

Do not add AI/ML scheduling before deterministic baselines and a real telemetry dataset exist.

Do not claim 80-90% WAN offload or 800+ Mbps as guaranteed properties. These are experiment-dependent outcomes.

Do not implement QUIC, erasure coding, network coding, Kubernetes, or in-toto provenance in the first stable release.

Do not make FastCDC part of the scheduler baseline. It is a separate research variable.

## 1.5 Engineering and research success criteria

| Dimension | Minimum success condition | Stretch condition |
| --- | --- | --- |
| Correctness | Every completed asset byte-for-byte matches the signed manifest; corrupted blocks are rejected. | Resume after crashes without redownloading verified chunks. |
| P2P function | At least 8 Docker peers exchange blocks and complete the asset without origin-only behavior. | 20+ real peers in demo profile. |
| Origin offload | Measured peer/site-cache bytes are non-zero and reproducible. | Statistically significant origin-byte reduction vs B0/B1 under warm-swarm scenarios. |
| Tail performance | No pathological last-block stall; endgame/cancel path is covered. | p95 completion time improves vs locality-only baseline in heterogeneous scenarios. |
| Security | Invalid signature, stale release, wrong hash, wrong asset ID, and unauthorized peer fail closed. | Short-lived peer tokens and rotation hooks verified. |
| Scalability | Tracker/control-plane test to at least 250 emulated peer records. | 25-100 real processes/containers if hardware permits. |
| Reproducibility | One command recreates each published experiment from a committed YAML config. | All paper tables/figures generated from raw run files automatically. |

# 2. Literature-to-Engineering Decisions

The literature survey supports retaining swarm-based offload and rarest-first as a baseline, while changing the idea-stage design in several places. Locality studies argue for topology-aware peer choice rather than a fixed /24 rule [5], [9]-[11], [14], [17]. Enterprise P2P work supports explicit site and hierarchy information [15], [17]-[19]. Recent P2P-CDN work emphasizes multi-source scheduling, heterogeneous path state, and controlled peer/edge/CDN use [24]-[30]. Deduplication research motivates cross-version content reuse [34]-[37], and secure-update research shows that per-chunk hashes do not authenticate release metadata [38], [39].

| Idea-stage element | Final engineering decision | Research role |
| --- | --- | --- |
| Flat tracker / peer list | Tracker becomes a bounded candidate-ranking control plane. | Compare random/local list vs ranked candidates. |
| Locality = same /24 | Use siteId + networkGroupId + measured RTT/path health; subnet is only one feature. | RQ1 locality/performance tradeoff. |
| Rarest-first = final scheduler | Keep as piece-availability baseline; add LAPS for peer selection and multi-source block scheduling. | B1 vs B2 vs B3. |
| Tit-for-tat is mandatory | Remove from production MVP; upload budgets come from device capability/policy. | Optional baseline only. |
| Chunk = network request | Separate integrity chunks from smaller network blocks and pipeline requests. | RQ3 multi-source scheduling. |
| 5 s all-or-nothing fallback | Progressive peer -> edge -> origin fallback with jitter and cancellation. | Flash-crowd/cold-start evaluation. |
| Completed file only | Persistent content-addressed chunk store with eviction. | B4 cache baseline. |
| Fixed chunking forever | Fixed chunks first; FastCDC only after baseline is stable. | B5 / optional second paper. |
| SHA-256 list = content trust | Signed, versioned, freshness-aware manifest; peers remain untrusted byte sources. | Security baseline/overhead. |
| AI hook early | Defer until deterministic telemetry is large enough. | Not part of first paper. |

Paper discipline. The conference novelty should be claimed in the scheduler, source-selection policy, and measured trade-offs. Security, Netty, Redis, Docker, and SHA-256 are enabling engineering components, not novelty by themselves.

# 3. Technology Stack and Version Policy

The original plan names Spring Boot + Redis for the tracker/control plane and Netty + Jackson + SLF4J for the peer node, with Docker-based orchestration. The following baseline keeps that stack but makes the repository reproducible. Version numbers are implementation baselines, not research contributions.

| Layer | Recommended baseline | Purpose / rule |
| --- | --- | --- |
| JDK | Java 21 LTS | Pinned reproducible build baseline. Java 25 is also an LTS release as of Aug. 2026, but 21 is the conservative compatibility target. |
| Tracker | Spring Boot 4.1.x | REST API, validation, Spring Security, Actuator, configuration. |
| Redis | Redis >= 7.4; prefer Redis 8.x | Peer state and TTL; field-level expiration is available via HEXPIRE from Redis 7.4. |
| P2P data plane | Netty 4.2.x | Non-blocking TCP, framed protocol, FileRegion/zero-copy path where compatible. |
| JSON | Jackson | Manifest/API serialization; canonical manifest bytes are produced by a dedicated serializer. |
| Logging | SLF4J + Logback | Structured logs with runId, peerId, assetId, requestId. |
| Build | Maven Wrapper + multi-module Maven | Single repository, reproducible dependency management. |
| Containers | Docker Engine + Docker Compose v2 | Local demo, integration, experiment orchestration. |
| Testing | JUnit 5 + AssertJ + Mockito + Testcontainers | Unit and real Redis/network integration tests. |
| Metrics | Spring Actuator/Micrometer + Prometheus export | Operational demo; benchmark runner also writes immutable CSV/JSON. |
| Local cache index | SQLite (supporting dependency) | Small durable metadata index; chunks remain ordinary files. |
| Network impairment | Linux tc/netem | Latency, loss, jitter, and bandwidth shaping for experiments. |
| Analysis | Python scripts only in research/ (optional) | Statistics/plots; never part of runtime data plane. |

Current-platform note. Official Spring metadata lists Spring Boot 4.1.0 as the current GA release in August 2026. Netty publishes a 4.2 migration line. Redis documents HEXPIRE as available since 7.4. Oracle lists Java 21 and Java 25 as LTS releases. Pin exact patch versions in the Maven BOM and Docker image digest when Phase 0 begins.

## 3.1 Dependency rules for coding agents

Use dependencyManagement/BOMs. Never declare different Netty versions across modules.

Do not use netty-all in the final build; depend on the required Netty modules once the prototype works.

Lombok is optional and must not obscure protocol serialization, equals/hashCode semantics, or security-sensitive logic.

Every new runtime dependency requires an ADR entry stating why the JDK/core stack is insufficient.

Lock Docker image majors; before a paper run, lock exact image digests and record them in research/environment.md.

# 4. Target Architecture

The system is split into four planes so performance experiments and failures can be reasoned about independently: control, data, storage, and trust. The tracker never carries bulk asset bytes. Peers never decide what release is valid. The manifest authorizes content; the tracker helps find sources; the data plane transfers blocks; the chunk store determines what can be reused.

Figure 1. Final project architecture used by the engineering implementation and the experimental baselines.

## 4.1 Source priority

Deterministic source order (policy can alter weights, not trust).

1. Verified local content-addressed chunk store 2. Healthy local/network-group peers 3. Same-site peers / site edge-cache (EDGE role) 4. Limited origin HTTP(S) fallback If a faster peer source becomes available, outstanding origin work may be canceled only when the corresponding block has not already completed.

## 4.2 Control/data boundary

| Control plane (Spring/Redis) | Data plane (Netty peer agent) |
| --- | --- |
| Peer registration/heartbeat | TCP connection/session lifecycle |
| Site/network policy | HELLO/BITFIELD/HAVE exchange |
| Bounded ranked candidate discovery | REQUEST/BLOCK/CANCEL |
| Auth token issuance/validation hooks | Backpressure and upload budget |
| Asset manifest metadata index | Per-block transfer and verification |
| Health/metrics endpoints | Chunk assembly and local cache writes |

# 5. Component Responsibilities

| Module | Single responsibility |
| --- | --- |
| manifest-tool | CLI used by the asset publisher. Splits a file, hashes chunks, emits canonical manifest JSON, signs it with Ed25519, verifies manifests, and can generate successive versions for experiments. |
| tracker-service | Spring Boot service. Authenticates announce/discovery requests, records independently expiring peer state in Redis, calculates bounded candidate rankings, exposes health/metrics, and never proxies asset bytes. |
| peer-agent | Netty client/server plus local content engine. Verifies manifest, inventories local chunks, announces state, opens peer sessions, schedules requests, receives/verifies blocks, seeds verified chunks, persists cache metadata, and falls back to edge/origin. |
| origin-fixture | Simple HTTP(S) server for local experiments. Serves immutable manifest/assets and records origin bytes/requests. It is a benchmark fixture, not part of production deployment. |
| benchmark-runner | Starts scenarios, injects failures/netem profiles, assigns run IDs/seeds, waits for completion, validates asset hashes, captures metrics, and writes immutable raw result files. |
| research-analysis | Offline scripts that read raw runs and create paper tables/figures. They must never mutate raw data. |
| infra | Dockerfiles, Compose profiles, Prometheus/Grafana demo profile, netem helper, CI compose, and reproducible environment documentation. |

## 5.1 Peer roles

| Role | Behavior |
| --- | --- |
| LEECHER | Missing some/all chunks; downloads and seeds any verified chunks immediately. |
| SEEDER | Already has all manifest chunks; no special protocol beyond availability state. |
| EDGE | Managed peer with larger cache/upload budget and high ranking within its site. |
| BENCHMARK | Test-only client identity used by load/scale harness; never enabled in production profile. |

# 6. Core Data Model and Signed Manifest

## 6.1 Naming rules

| Term | Definition |
| --- | --- |
| Release | A publisher-authorized product version, e.g., product=game-x, version=1.4. |
| Asset | The immutable file represented by one manifest. assetId identifies the unsigned canonical manifest core. |
| Chunk | Integrity and cache unit. Has SHA-256 and can be reused across releases. |
| Block | Smaller network request unit inside a chunk. Default 256 KiB; independently retransmittable but accepted only after chunk verification. |
| Peer | Authenticated agent instance capable of serving verified chunks. |
| Site / network group | Administrative locality labels. They replace the original hard-coded /24 assumption. |

## 6.2 Recommended manifest schema

Manifest v1 - illustrative schema; JSON Schema is the executable contract.

{ "schemaVersion": 1, "productId": "game-x", "version": "1.4.0", "fileName": "game-x-1.4.0.bin", "fileSize": 10737418240, "chunking": { "mode": "FIXED", "chunkSize": 4194304 }, "chunks": [ {"index": 0, "offset": 0, "length": 4194304, "sha256": "<64 hex chars>"} ], "createdAt": "2026-08-12T00:00:00Z", "expiresAt": "2026-09-12T00:00:00Z", "sequence": 17, "signingKeyId": "release-key-2026-01", "signature": "<base64 Ed25519 signature over canonical unsigned fields>" }

## 6.3 Manifest invariants

All numeric lengths/offsets are non-negative and use 64-bit values in the Java model.

Chunks cover the asset exactly once, are ordered by offset, do not overlap, and have SHA-256 hashes encoded as 64 lowercase hex characters.

For FIXED mode, every non-final chunk uses chunkSize; the final chunk may be shorter.

assetId is derived deterministically from canonical unsigned release content; signature/freshness fields are validated separately.

A peer must verify the manifest signature and freshness before requesting or serving any block for that release.

The chunk store is keyed by chunk SHA-256, not by file name or chunk index; this is what enables cross-version reuse.

## 6.4 Default sizes for the MVP

| Parameter | Default | Benchmark values |
| --- | --- | --- |
| Integrity chunk | 4 MiB | 1, 2, 4, 8 MiB sensitivity study |
| Network block | 256 KiB | 64, 128, 256, 512 KiB sensitivity if needed |
| Outstanding requests/peer | 8 | 4, 8, 16; adaptive ceiling later |
| Max peer connections/asset | 8 | 4, 8, 12; tracker returns more candidates than active connections |
| Tracker candidate limit | 20 | 10, 20, 40 for scale experiments |
| Peer record TTL | 45 s | Heartbeat every 15 s; fault tests vary loss/restart |

# 7. Netty Wire Protocol v1

Protocol correction. The original specification had inconsistent offset widths and a zero-copy framing mismatch. Protocol v1 below freezes byte order and field widths before implementation. A protocol conformance test is an AGENT-GATE for all data-plane work.

## 7.1 Common frame

Common frame contract

All integers: unsigned, network byte order (big endian) +----------------------+----------------------+----------------------+ ¦ frameLength u32 ¦ version u8 ¦ messageType u8 ¦ +----------------------+----------------------+----------------------+ ¦ flags u16 ¦ requestId u64 ¦ +-------------------------------------------------------------------+ ¦ payload ... ¦ +-------------------------------------------------------------------+ frameLength = number of bytes AFTER the 4-byte length field. requestId = 0 for unsolicited messages (e.g., HAVE/PING); non-zero for request/response.

## 7.2 Message IDs

| ID | Name | Payload / rule |
| --- | --- | --- |
| 0x01 | HELLO | assetId[32] + peerId[16] + tokenLength[u16] + token + capabilities[u32] |
| 0x02 | HELLO_ACK | accepted[u8] + maxBlockSize[u32] + reasonCode[u16] |
| 0x03 | BITFIELD | bitCount[u32] + byteLength[u32] + bitset bytes |
| 0x04 | HAVE | chunkIndex[u32] |
| 0x05 | REQUEST | chunkIndex[u32] + blockOffset[u32] + blockLength[u32] |
| 0x06 | BLOCK | chunkIndex[u32] + blockOffset[u32] + blockLength[u32] + raw bytes |
| 0x07 | CANCEL | requestId identifies the outstanding request to cancel |
| 0x08 | PING | timestamp/nonce[u64] |
| 0x09 | PONG | same timestamp/nonce[u64] |
| 0x0A | ERROR | code[u16] + bounded UTF-8 diagnostic; never include secrets |

## 7.3 Zero-copy transmit path

For a BLOCK response, the sender writes the encoded BLOCK metadata header first and then writes a Netty FileRegion covering the requested byte range of the verified chunk file. This preserves framing while allowing the raw payload to use the platform zero-copy path when compatible. The receiver must use a stateful streaming decoder: it parses the BLOCK header, then streams exactly blockLength bytes to the chunk assembler instead of waiting for an entire multi-megabyte chunk in one ByteBuf.

## 7.4 Mandatory bounds checks

Reject frameLength smaller than the fixed header or larger than configured maximum.

Reject unknown protocol version or message type unless explicitly negotiated.

Reject chunkIndex >= manifest.chunks.size().

Reject blockOffset + blockLength > selected chunk length, overflow, zero length, or blockLength > negotiated maxBlockSize.

Reject BLOCK whose requestId is not outstanding for that connection/asset.

Limit BITFIELD byteLength to ceil(chunkCount/8) and reject extra/missing bytes.

Close on repeated malformed frames; record protocolViolation metric and peer reputation penalty.

## 7.5 Peer session state machine

DISCONNECTED -> TCP_CONNECTED -> HELLO_SENT / HELLO_RECEIVED -> AUTHENTICATED -> BITFIELD_EXCHANGED -> ACTIVE ¦-- REQUEST/BLOCK/CANCEL ¦-- HAVE updates ¦-- PING/PONG health -> DRAINING (no new requests, finish/cancel in-flight) -> CLOSED Any signature/auth/protocol failure -> CLOSED (fail closed).

# 8. Scheduling and Download Algorithm

## 8.1 Two-stage scheduling model

Keep chunk availability selection and peer/path selection separate. This makes the implementation explainable and supports clean ablation experiments.

| Stage | Decision | Baseline / proposed |
| --- | --- | --- |
| A - Which missing chunk/block next? | Prefer scarce chunks; increase urgency as the asset approaches completion. | B1 rarest-first; proposed adds endgame urgency but preserves scarcity. |
| B - Which source should serve it? | Rank eligible peers/edge/origin by locality, observed performance, load, reliability, and policy. | B2 locality-only; B3 LAPS performance-weighted. |

## 8.2 LAPS peer score

Explainable deterministic scheduler. Weights are configuration and must be sensitivity-tested.

peerScore = wL * localityScore + wT * throughputScore + wR * rttScore + wC * capacityScore + wH * healthScore Suggested engineering defaults (not claimed optimal): wL=0.35, wT=0.30, wR=0.15, wC=0.10, wH=0.10 localityScore: same networkGroup=1.0, same site=0.7, remote site=0.2 throughputScore: EWMA goodput normalized within current candidate set rttScore: inverse normalized EWMA RTT capacityScore: 1 - normalized activeUploadLoad healthScore: recent success/timeout/protocol-failure history

## 8.3 Request pipeline

Maintain a fixed initial window (e.g., 8 outstanding block requests per active peer).

Update EWMA throughput and RTT on each completed request; shrink or expand only after the fixed-window baseline is stable.

Never schedule the same block twice in normal mode.

When remaining blocks <= endgameThreshold, allow duplicate requests to at most two sources; first verified arrival wins; immediately send CANCEL for the duplicate.

On timeout/disconnect, return the block to the scheduler without invalidating already verified chunks.

Limit per-peer and global outstanding bytes to prevent memory/disk queue explosion.

## 8.4 Upload allocation

The managed-network objective is efficient delivery, not public-swarm reciprocity. Each agent advertises an administrative upload budget (e.g., EDGE 1 Gbps, wired desktop 200 Mbps, laptop 20 Mbps). The seeder enforces token-bucket or channel writability limits. Tit-for-tat can be implemented only as an optional comparison baseline because the literature does not make it a mandatory optimum for enterprise networks [4], [20], [21].

# 9. Persistent Cache and Cross-Version Reuse

## 9.1 Content-addressed chunk store

Recommended peer storage layout

data/ chunks/ ab/ cd/ abcdef...<64hex>.chunk staging/ <assetId>/ outputs/ <productId>/<version>/<fileName> cache.db # SQLite metadata only

| Cache metadata | Rule |
| --- | --- |
| chunkHash | Primary identity; SHA-256 hex. |
| length | Must match manifest entry before reuse. |
| verified | Only true after full chunk hash check. Unverified staging bytes are never seeded. |
| lastAccess | Updated when chunk is reused/served; used by eviction. |
| refCount | Number of locally retained releases referencing the chunk. |
| storedAt | Path derived from hash; never user-controlled. |

## 9.2 Fixed-chunk MVP

Phase 1 uses fixed chunks because they make protocol debugging, bitfields, offsets, sparse writes, and scheduler baselines straightforward. For each verified chunk, atomically move the staging file into the content-addressed store. Asset materialization copies/streams verified chunks into the final output and verifies the final file hash if one is provided.

## 9.3 FastCDC research extension

After B0-B4 are stable, add FASTCDC as a second chunking strategy. Each release manifest still lists an ordered chunk sequence, so the peer can keep an index-based availability bitfield even though chunk lengths vary. Cross-version reuse occurs because a new manifest can reference chunk hashes already in the local content store [34], [37].

| Experiment | Measure |
| --- | --- |
| Old version -> small insertion/deletion | Origin bytes, dedup ratio, completion time, chunking CPU, metadata size |
| Old version -> moderate patch | Same metrics; identify reuse break-even point |
| Old version -> major rewrite | Confirm CDC overhead becomes visible when reuse is low |
| Fixed 1/2/4/8 MiB vs FastCDC | Compare dedup gain against CPU and metadata overhead |

# 10. Tracker API and Redis Model

## 10.1 REST endpoints

| Method / path | Purpose | Important fields |
| --- | --- | --- |
| POST /api/v1/peers/announce | Register/refresh peer and inventory. | assetId, peerId, port, siteId, networkGroupId, bitfield, capabilities, uploadBudget; source IP is observed by server. |
| GET /api/v1/assets/{assetId}/peers?limit=20 | Return bounded ranked candidates. | Exclude requester; include address, port, locality class, health hints, capability flags. |
| GET /api/v1/assets/{assetId}/manifest | Optional manifest metadata redirect/index. | Never modifies signed manifest. |
| POST /api/v1/auth/peer-token | Dev/research token issuance. | Short-lived signed token bound to peerId/site policy. |
| GET /actuator/health | Liveness/readiness. | Redis connectivity and app state. |
| GET /actuator/prometheus | Operational metrics. | Not the sole source for paper raw data. |

## 10.2 Redis keys

swarm:{assetId}:peers HASH field = peerId value = compact peer-state JSON field TTL = 45 s via HEXPIRE (Redis >= 7.4) asset:{assetId}:manifest-meta HASH / STRING productId, version, manifestUrl, publishedAt rate:{peerId}:announce optional rate-limit key No bulk file data is stored in Redis. No Redis key is treated as the source of release trust.

## 10.3 Peer state fields

| Field | Trust / use |
| --- | --- |
| peerId | Bound to auth token. |
| observedIp | Derived from request connection; never trust advertised localIp alone. |
| port | Validated numeric range and policy. |
| siteId / networkGroupId | Derived from authenticated policy or controlled configuration. |
| bitfield | Availability hint; content still hash-verified after transfer. |
| uploadBudget | Administrative capability hint. |
| activeUploads | Scheduling hint; peer can self-report but local observed performance dominates. |
| lastSeen | Server timestamp. |
| protocolVersion | Compatibility filter. |

## 10.4 Candidate ranking rules

Return at most limit candidates; default 20. Never return a full swarm dump.

Prefer same networkGroup, then same site, but keep a small diversity allowance when local capacity is poor.

Filter protocol-version incompatibility and recently quarantined peers.

Do not centralize every block decision; the peer agent uses observed data to make the final per-block choice.

Instrument ranking latency and returned candidate counts for control-plane scalability experiments.

# 11. Security and Threat Model

## 11.1 Assets to protect

Release authenticity and freshness

Chunk integrity

Peer/control-plane identity

Availability of tracker/edge/origin resources

Privacy of operational metadata such as site identifiers

Reproducibility/integrity of benchmark results

## 11.2 Threats and controls

| Threat | Required control | Acceptance test |
| --- | --- | --- |
| Malicious peer sends bad bytes | SHA-256 full-chunk verification before cache commit/seed. | Flip one byte; chunk rejected, block requeued, metric increments. |
| Manifest + file replaced together | Ed25519 signature over canonical manifest; trusted keys local. | Modify chunk hash and resign with unknown key; reject. |
| Rollback / stale release | sequence + expiresAt + local highest-seen sequence policy. | Serve older signed manifest; reject/flag according to configured rollback policy. |
| Peer ID spoofing | Short-lived signed token bound to peerId/site; production hook for mTLS. | Wrong token subject cannot announce/connect. |
| Frame/offset abuse | Strict protocol bounds, max lengths, requestId tracking. | Fuzz invalid lengths/offsets; no OOM/path traversal/crash. |
| DoS via announces | Rate limit, bounded payload, TTL, candidate limit. | Burst test keeps tracker responsive. |
| Cache poisoning | Only verified hash-addressed chunks become seedable. | Unverified staging file never appears in BITFIELD. |
| Secret leakage in logs | Structured logging allow-list; tokens/signing keys never logged. | Log scan in CI. |

## 11.3 Key model for the research implementation

Use one offline Ed25519 release key for the prototype plus a trusted-keys.json file in the peer image. Include key ID and rotation hooks in the schema, but do not attempt to reimplement all TUF roles in the first project. The research claim is that signed manifests add bounded overhead and prevent unsigned/forged metadata acceptance, not that the project invents a new update-security framework [38], [39].

# 12. Resilience, Backpressure, and Fallback

## 12.1 Progressive fallback policy

t = 0 ms -> local cache + query tracker + connect best peers t ~= 300-800 ms -> allow site EDGE source if peer pipeline is below target t ~= 1.5-3.0 s -> allow limited origin requests with randomized jitter later -> increase origin share only if peer/edge goodput remains insufficient All timings are configurable experiment parameters, not universal constants.

## 12.2 Failure behavior

| Failure | Expected behavior |
| --- | --- |
| Peer disconnect | Cancel in-flight ownership, requeue blocks, preserve verified chunks, update health score. |
| Tracker unavailable after discovery | Existing peer sessions continue; retry tracker with exponential backoff+jitter. |
| Redis restart | Tracker becomes temporarily degraded; peer records repopulate from heartbeats. |
| EDGE failure | Scheduler removes source and increases peer/origin share. |
| Origin unavailable | Continue from peers/cache; surface incomplete state if missing chunks have no source. |
| Process crash | Restart reads cache.db + chunk files; verifies questionable entries and resumes missing chunks. |
| Disk full | Stop new block reservations, evict eligible cache, fail clearly if minimum free-space policy cannot be met. |

## 12.3 Netty backpressure rules

Respect Channel.isWritable() and configured write-buffer watermarks; do not enqueue unbounded FileRegions.

Use bounded per-peer upload queues and a global outstanding-byte budget.

Use dedicated disk/hash executor(s) only where needed; never block the Netty event loop on hashing, SQLite, or long file operations.

Use reference-count-safe ByteBuf handling and leak detection in test profiles.

Measure queue depth and event-loop task latency during performance runs.

# 13. Observability and Experiment Data

## 13.1 Required structured log context

runId, scenarioId, peerId, assetId, connectionId, requestId, chunkIndex, blockOffset, sourceType, event, durationMs, bytes, outcome

## 13.2 Runtime metrics

| Metric family | Examples |
| --- | --- |
| Transfer | peer_bytes_total, edge_bytes_total, origin_bytes_total, blocks_completed_total, blocks_retried_total |
| Latency | block_rtt_ms, discovery_latency_ms, completion_time_ms, time_to_first_byte_ms |
| Scheduler | candidate_count, peer_score, active_connections, outstanding_blocks, endgame_duplicates |
| Cache | cache_hit_bytes, cache_miss_bytes, chunk_reuse_total, eviction_total, cache_bytes |
| Security | hash_mismatch_total, invalid_signature_total, stale_manifest_total, auth_failure_total, protocol_violation_total |
| Resources | process_cpu, heap_used, direct_memory, disk_read/write_bytes, event_loop_queue |
| Control plane | announce_rate, redis_latency, active_peer_records, ranking_latency_ms |

## 13.3 Immutable paper run record

research/raw/<runId>/ config.yaml environment.json git_commit.txt seed.txt events.csv.gz peer_metrics.csv.gz summary.json validation.json stdout/*.log research/processed/ and research/figures/ may be regenerated. research/raw/ is append-only after a successful run.

# 14. Repository and Module Structure

Target monorepo. External agents should not invent parallel structures.

swarmedge-cdn/ pom.xml mvnw, mvnw.cmd .github/workflows/ common/ # IDs, configuration, utility primitives protocol/ # frame codecs, message models, conformance tests manifest-tool/ # chunk/hash/sign/verify CLI tracker-service/ # Spring Boot + Redis control plane peer-agent/ # Netty + scheduler + content store + fallback origin-fixture/ # test-only origin server + byte accounting benchmark-runner/ # scenario orchestration and immutable run output test-fixtures/ # deterministic assets and fault injectors infra/ docker-compose.demo.yml docker-compose.test.yml docker-compose.paper.yml prometheus/ grafana/ netem/ docs/ architecture.md protocol-v1.md manifest-v1.md security-threat-model.md experiment-method.md STATUS.md adr/ research/ configs/ raw/ processed/ figures/ analysis/ scripts/ demo.sh / demo.ps1 reproduce_paper.sh README.md

## 14.1 Package boundaries

| Rule | Reason |
| --- | --- |
| protocol has no dependency on tracker-service or peer-agent | Wire contract remains independently testable. |
| tracker-service has no Netty file-transfer logic | Control plane cannot accidentally become a data proxy. |
| peer-agent does not trust tracker availability as content truth | Tracker hints are separable from signed-manifest trust. |
| benchmark-runner depends on public APIs/events, not private internals | Experiments exercise the real system. |
| research-analysis never imports runtime Java code | Paper processing cannot alter runtime behavior. |

# 15. Start-to-End Implementation Roadmap

| Phase | Focus | Deliverable | Exit condition |
| --- | --- | --- | --- |
| 0 | Architecture freeze | Protocol v1, manifest v1, threat model, ADRs, Maven skeleton. | All contracts reviewed; no production code depends on undefined fields. |
| 1 | Local content engine | Fixed chunker, SHA-256, signed manifest tool, chunk store, resume state. | 1 GiB deterministic file splits, signs, verifies, reconstructs exactly; crash/restart preserves verified chunks. |
| 2 | Origin baseline (B0) | HTTP(S) downloader + origin fixture + byte accounting. | B0 completes assets reliably and emits reproducible metrics. |
| 3 | Tracker/control plane | Spring Boot REST + Redis TTL + candidate discovery + auth. | Peer record expires independently; 250-record control-plane load test passes. |
| 4 | Two-peer Netty data plane | HELLO/BITFIELD/HAVE/REQUEST/BLOCK/CANCEL + streaming decoder. | Seeder->leecher transfer passes conformance, corruption, bounds, and restart tests. |
| 5 | Basic swarm (B1) | Rarest-first, multiple peers, fixed request pipeline. | 8 peers complete one asset; no full-mesh requirement; origin share measurable. |
| 6 | Locality and LAPS (B2/B3) | site/network group, peer metrics, performance-weighted scheduling, endgame. | Controlled heterogeneous tests show valid B1/B2/B3 comparisons; no promised outcome required. |
| 7 | Persistent cache (B4) | Content-addressed cache, eviction, warm restart, cache metrics. | Second download reuses verified chunks without peer/origin bytes where applicable. |
| 8 | Hybrid edge/fallback (B6 context) | EDGE role, progressive fallback, jitter, cancellation. | Cold/flash-crowd tests avoid synchronized all-origin surge. |
| 9 | Security hardening | Ed25519 enforcement, sequence/freshness, peer tokens, abuse controls. | Negative security suite passes; zero invalid content accepted. |
| 10 | Experiment harness | netem/churn/fault profiles, run records, validation, CI smoke. | One command produces raw runs for B0-B3 and a summary table. |
| 11 | FastCDC extension (B5) | Content-defined chunker and cross-version reuse. | Multi-version experiment reports dedup gain and overhead vs fixed chunking. |
| 12 | Paper + portfolio release | Ablations, stats, figures, README demo, tagged release. | Paper figures regenerate from raw data; demo runs on clean machine. |

Critical path. Phases 0-6 create the paper-worthy networking core. Phases 7-10 make it production-like and experimentally defensible. Phase 11 is intentionally late so CDC cannot hide or distort scheduler behavior.

# 16. Detailed Phase Backlog and Acceptance Tests

## Phase 0 - Architecture freeze

| Task | Implementation objective | Acceptance test |
| --- | --- | --- |
| P0-01 | Create Maven multi-module skeleton and wrappers | ./mvnw verify succeeds on clean checkout. |
| P0-02 | Write manifest-v1 JSON Schema and Java records | Schema rejects malformed offsets/hashes and round-trip serialization is deterministic. |
| P0-03 | Write protocol-v1.md and codec golden vectors | Java encoder output equals committed byte vectors exactly. |
| P0-04 | Write threat model and ADR-001..004 | Trust boundaries, IDs, TTL strategy, chunk/block split are explicit. |
| P0-05 | Create CI build/test workflow | PR build runs unit tests and style checks on Java 21. |

## Phase 1 - Local content engine

| Task | Implementation objective | Acceptance test |
| --- | --- | --- |
| P1-01 | Fixed chunker using FileChannel | Handles 0 B, 1 B, exact-multiple, non-multiple, and >2 GiB files. |
| P1-02 | Incremental SHA-256 and chunk metadata | Hashes match independent sha256sum test fixture. |
| P1-03 | Manifest sign/verify CLI | Modified byte or unknown key causes verify exit !=0. |
| P1-04 | ChunkStore + SQLite index | Atomic commit; unverified staging never visible as cached. |
| P1-05 | Asset materializer/resume | Kill/restart resumes without reprocessing verified chunks. |

## Phase 2 - Origin baseline

| Task | Implementation objective | Acceptance test |
| --- | --- | --- |
| P2-01 | Origin fixture with immutable assets and byte counters | Reports exact served bytes per runId/asset. |
| P2-02 | Peer origin downloader | Range/resume, block hashing pipeline, retry/backoff. |
| P2-03 | B0 benchmark config | Three repeat runs produce identical asset hashes and structured results. |

## Phase 3 - Tracker

| Task | Implementation objective | Acceptance test |
| --- | --- | --- |
| P3-01 | Announce DTO validation + observed IP | Spoofed advertised IP cannot override server-observed address policy. |
| P3-02 | Redis hash + per-field TTL | One peer expires without deleting other peers in same swarm. |
| P3-03 | Candidate ranking v0 | Limit/exclusion/locality rules covered by tests. |
| P3-04 | Short-lived peer token flow | Expired/wrong-subject token rejected. |
| P3-05 | 250 peer-record load test | p95 discovery latency and Redis state size recorded, not asserted to arbitrary marketing number. |

## Phase 4 - Netty two-peer

| Task | Implementation objective | Acceptance test |
| --- | --- | --- |
| P4-01 | Server/client bootstrap and session state | HELLO -> ACK -> BITFIELD path deterministic. |
| P4-02 | Frame decoder/encoder with max lengths | Partial frames and coalesced frames decode correctly. |
| P4-03 | Streaming BLOCK receive | No complete chunk buffered in heap; bytes land at correct offset. |
| P4-04 | Header + FileRegion send path | Wire capture/conformance test sees valid BLOCK metadata followed by exact data. |
| P4-05 | CANCEL and timeout behavior | Canceled request stops queued work where possible; late data ignored safely. |
| P4-06 | Protocol fuzz/bounds suite | Invalid lengths/indices do not crash or allocate unbounded memory. |

## Phase 5 - Basic swarm B1

| Task | Implementation objective | Acceptance test |
| --- | --- | --- |
| P5-01 | Bitfield/HAVE inventory aggregation | Newly verified chunk becomes immediately discoverable to connected peers. |
| P5-02 | Rarest-first selection | Deterministic fixture chooses minimum-availability chunk; tie-break is seeded. |
| P5-03 | Request pipeline 8/peer | Multiple outstanding requests visible in metrics; no stop-and-wait behavior. |
| P5-04 | 8-peer Compose scenario | All peers complete and output hashes match manifest. |
| P5-05 | Churn 10/25% smoke | Dropped peer blocks are requeued; swarm still completes if source coverage remains. |

## Phase 6 - Locality + LAPS

| Task | Implementation objective | Acceptance test |
| --- | --- | --- |
| P6-01 | Site/network-group config | Tracker and peers expose locality class without /24 hard coding. |
| P6-02 | EWMA RTT/goodput measurement | Per-peer state updates only from observed transfer/ping data. |
| P6-03 | LAPS score implementation | Unit tests cover normalization, missing metrics, tie-breaking, weight config. |
| P6-04 | Endgame duplicate + cancel | Tail blocks may be duplicated to max two sources; extra copy canceled. |
| P6-05 | B1/B2/B3 experiment configs | Same assets/seeds/network profiles isolate scheduler change only. |

## Phase 7 - Persistent cache

| Task | Implementation objective | Acceptance test |
| --- | --- | --- |
| P7-01 | Cache lookup before network | Verified local chunk satisfies request without network bytes. |
| P7-02 | LRU/quota/min-free-space eviction | Pinned/referenced chunks are not evicted incorrectly. |
| P7-03 | Warm-start inventory | Agent restart rebuilds bitfield from cache index/files. |
| P7-04 | B4 warm-cache experiment | Peer/origin byte accounting demonstrates reuse, with no invented target. |

## Phase 8 - Edge/fallback

| Task | Implementation objective | Acceptance test |
| --- | --- | --- |
| P8-01 | EDGE role and upload budget | Edge ranks strongly within site but still obeys health/load. |
| P8-02 | Progressive fallback timers + jitter | 100 clients do not start origin at the exact same timestamp in test. |
| P8-03 | Cross-source cancel | Origin request can be canceled when equivalent peer block completes first. |
| P8-04 | Cold/flash-crowd scenarios | Peak and total origin bandwidth captured for peer-only vs edge-assisted policies. |

## Phase 9 - Security

| Task | Implementation objective | Acceptance test |
| --- | --- | --- |
| P9-01 | Manifest freshness/sequence policy | Stale/rollback cases produce explicit error outcome. |
| P9-02 | Peer reputation/quarantine | Hash/protocol failures affect source eligibility but never replace cryptographic verification. |
| P9-03 | Secret/log audit | Tokens/private keys absent from logs and raw research artifacts. |
| P9-04 | Security overhead benchmark | Hash/signature/auth CPU/latency measured separately from scheduler study. |

## Phase 10 - Experiment harness

| Task | Implementation objective | Acceptance test |
| --- | --- | --- |
| P10-01 | Scenario YAML schema | Every paper run has named baseline, scale, network, churn, cache, seed, repetitions. |
| P10-02 | netem + fault injection | Runner applies and removes impairment reliably even after failed run. |
| P10-03 | Immutable raw results | Run folder includes git hash, environment, config, validation, summaries. |
| P10-04 | Reproduce script | Fresh checkout recreates at least one paper figure/table end to end. |

## Phase 11 - FastCDC

| Task | Implementation objective | Acceptance test |
| --- | --- | --- |
| P11-01 | FastCDC implementation/library integration behind Chunker interface | Fixed and CDC manifests share the same downstream transfer interface. |
| P11-02 | Version generator fixture | Controlled insert/delete/replace mutations with known similarity. |
| P11-03 | B4 vs B5 experiment | Dedup gain, metadata, CPU, completion time reported with confidence intervals. |

## Phase 12 - Release

| Task | Implementation objective | Acceptance test |
| --- | --- | --- |
| P12-01 | Demo profile + dashboard | One command launches tracker, Redis, origin, edge, 8 peers, metrics dashboard. |
| P12-02 | README architecture/demo | Recruiter can understand purpose and run demo in <15 minutes after prerequisites. |
| P12-03 | Paper artifact pack | Configs/raw summaries/analysis scripts/figures map to manuscript experiment IDs. |
| P12-04 | Tag v1.0.0 | Clean build, tests, demo, and reproduction checklist all pass. |

# 17. Testing and Quality Strategy

| Test layer | What must be tested | Tooling / rule |
| --- | --- | --- |
| Unit | Schedulers, manifest validation, cache index, ranking, retry math, normalization. | JUnit 5; deterministic seeds. |
| Protocol conformance | Golden byte vectors, partial/coalesced frames, max lengths, cancel, version mismatch. | Netty EmbeddedChannel + committed fixtures. |
| Integration | Tracker+Redis, two peers, origin fallback, restart/resume. | Testcontainers / Docker Compose. |
| Property/bounds | Random frame lengths/offsets/indices, malformed manifests. | Parameterized fuzz loops; hard allocation limits. |
| Chaos/failure | Peer kill, tracker restart, Redis restart, origin/edge failure, disk-full simulation. | Benchmark runner + Docker controls. |
| Network impairment | Bandwidth, RTT, loss, jitter. | tc/netem; environment recorded. |
| Security negative | Bad signature, stale sequence, wrong token, malicious block, oversized frame. | Must fail closed. |
| Performance regression | Single-peer throughput, CPU/direct memory, p95 block latency. | Non-gating initially; trend dashboard after baseline. |
| Paper reproducibility | Baseline configs, repeated runs, raw data validation. | reproduce_paper.sh + immutable run IDs. |

## 17.1 Minimum regression suite before merging networking changes

./mvnw verify

Protocol golden-vector tests

Two-peer 256 MiB transfer with final SHA-256 validation

Corrupted-block negative test

Peer disconnect/requeue test

Docker tracker+Redis integration test

Memory-leak test profile with Netty leak detector enabled

# 18. Conference-Paper Experimental Plan

## 18.1 Recommended first-paper scope

Recommended first paper. Focus on locality-aware performance-weighted multi-source scheduling and progressive hybrid fallback for large enterprise asset delivery. Use fixed-size chunks and signed manifests as controlled engineering baselines. Report FastCDC only as an optional secondary experiment if page budget and results are strong.

## 18.2 Research questions

RQ1: Can LAPS reduce WAN/backhaul bytes without worsening p95 completion time relative to random/rarest-first and locality-only baselines?

RQ2: How do request pipelining, bounded peer parallelism, and endgame redundancy affect tail completion time under heterogeneous peer bandwidth and churn?

RQ3: When does a site edge cache plus progressive fallback improve cold-start and flash-crowd behavior compared with peer-only and origin-only delivery?

Secondary RQ4: What additional origin offload can FastCDC provide across successive asset versions, and what CPU/metadata overhead does it introduce?

## 18.3 Baselines and ablations

| ID | Configuration | Purpose |
| --- | --- | --- |
| B0 | Origin-only HTTP(S) | Reference without P2P. |
| B1 | Basic P2P: fixed chunks + rarest-first + random/local candidates | Classical swarm baseline. |
| B2 | B1 + explicit site/network-group locality | Isolate locality effect. |
| B3 | B2 + LAPS peer/path score + request pipelining + endgame | Primary proposed scheduler. |
| B4 | B3 + persistent content-addressed cache | Warm-cache engineering baseline. |
| B5 | B4 + FastCDC cross-version reuse | Secondary dedup extension. |
| B6 | B3/B4 + EDGE role + progressive origin fallback | Hybrid hierarchy/flash-crowd study. |

## 18.4 Scenario matrix

| Factor | Levels |
| --- | --- |
| Peer scale | 10, 25, 50, 100; 250 for control-plane/emulated scale where real data-plane hardware is insufficient. |
| Peer heterogeneity | Fast wired, medium, slow/Wi-Fi-like, constrained upload budget. |
| Churn | 0%, 10%, 25%, 50% leave/rejoin during transfer. |
| RTT / loss | LAN-like low RTT plus impaired 10/50/100 ms paths; 0/1/3% loss where meaningful. |
| Cache state | Cold, partially warm, highly warm. |
| Asset sizes | 256 MiB smoke; 1 GiB standard; 5-10 GiB large-file confirmation if disk/time permits. |
| Flash crowd | 10/25/50 clients begin within a controlled arrival window. |
| Version change | Identical, small insertion/deletion, moderate patch, major rewrite (FastCDC study only). |

## 18.5 Primary metrics

| Metric | Definition / why |
| --- | --- |
| Origin offload ratio | 1 - originBytes / deliveredBytes; do not count peer bytes as “free” without also reporting local traffic. |
| Peak origin Mbps | Flash-crowd stress; important in addition to total origin bytes. |
| Completion time | p50/p95/p99 by client; tail behavior is a primary scheduler outcome. |
| Aggregate swarm goodput | Useful verified bytes per second, not raw retransmitted bytes. |
| Peer/edge byte share | Shows where service capacity came from. |
| Retry/redundant bytes | Quantifies cost of churn/endgame behavior. |
| CPU/memory/disk I/O | Shows overhead of hashing, cache, and multi-source scheduling. |
| Cache/dedup ratio | B4/B5 only. |
| Security correctness | Unauthorized/corrupted data accepted must remain zero. |
| Tracker overhead | p95 ranking latency, active records, Redis memory/state size. |

## 18.6 What counts as a publishable result

A consistent trade-off discovered across repeated controlled scenarios, not one favorable screenshot.

Ablation evidence showing which part of B3/B6 produced the improvement.

Tail-latency and origin-load results with confidence intervals and clear experimental conditions.

Transparent negative findings (e.g., locality hurts completion time at extreme capacity imbalance) are acceptable and scientifically useful.

No claim should exceed the environment: emulated control-plane scale must be labeled emulated; Docker-host results must not be described as a production WAN deployment.

# 19. Reproducibility and Statistical Analysis

## 19.1 Run discipline

Use at least 5 independent measured repetitions per scenario; use 10 for the final small/medium scenario set if runtime permits.

Use a warm-up run that is excluded from reported statistics when JVM warm-up materially affects results.

Record fixed seeds for peer selection tie-breaks, churn timing, and workload mutation.

Do not reuse warm caches across scenarios unless cache warmth is the factor being tested.

Record host CPU, RAM, storage, OS/kernel, Docker, JDK, JVM flags, Redis image digest, and Git commit.

Preserve raw per-run files. Corrections produce a new run ID; they do not overwrite history.

## 19.2 Analysis rules

| Rule | Recommended method |
| --- | --- |
| Central tendency | Median for completion time and throughput; mean may be shown additionally. |
| Uncertainty | 95% bootstrap confidence intervals for primary metrics. |
| Tail | Report p95 and p99 only with enough client observations; otherwise state sample limitation. |
| Multiple baselines | Use a predeclared comparison set; avoid testing dozens of weight settings and reporting only the best. |
| Significance | If formal tests are used, check distribution assumptions; use nonparametric tests when appropriate and report effect size, not p-value alone. |
| Weight sensitivity | Run a small predetermined grid around LAPS defaults and report sensitivity rather than tuning on the test set. |

## 19.3 Figure/table plan for the paper

| Item | Content |
| --- | --- |
| Fig. 1 | System architecture and source hierarchy. |
| Fig. 2 | LAPS scheduler flow / two-stage scheduling. |
| Fig. 3 | Origin offload vs peer scale for B0-B3/B6. |
| Fig. 4 | p95 completion time vs heterogeneity/churn. |
| Fig. 5 | Peak origin bandwidth during flash crowd. |
| Table I | Architecture/baseline feature matrix. |
| Table II | Environment and experiment parameters. |
| Table III | Aggregate result summary + confidence intervals. |
| Optional Fig. 6 | FastCDC reuse ratio vs mutation size and CPU overhead. |

# 20. Resume and Demo Packaging

## 20.1 What the project should visibly demonstrate

Distributed systems: discovery, peer state, concurrent multi-source transfer, failure recovery.

High-performance Java networking: Netty, backpressure, zero-copy-capable FileRegion path, direct-buffer discipline.

Backend engineering: Spring Boot REST, Redis TTL state, authentication, metrics, validation.

Systems/security: signed manifests, hash-addressed storage, fail-closed protocol handling.

DevOps/testing: Docker Compose, Testcontainers, CI, fault injection, reproducible benchmarks.

Research engineering: controlled baselines, ablations, raw-data provenance, statistical plots.

## 20.2 Recruiter-facing one-command demo

# Linux/macOS ./scripts/demo.sh # Windows scripts\demo.ps1 Expected profile: 1 Redis + 1 tracker + 1 origin + 1 EDGE + 8 peers + Prometheus/Grafana Scenario A: cold asset distribution Scenario B: second request with warm chunks Dashboard: origin bytes, peer bytes, completion time, active peers, cache hits

## 20.3 Resume bullets - fill numbers only after measurement

| Use after project completion | Template |
| --- | --- |
| Systems bullet | Built a Java peer-assisted asset CDN using Spring Boot, Redis, and Netty with signed manifests, multi-source block scheduling, persistent content-addressed caching, and Docker-based fault testing. |
| Performance bullet | Designed a locality/performance-aware scheduler that reduced [origin bytes / p95 completion time] by X% vs [named baseline] across Y controlled peers/scenarios. |
| Research bullet | Built a reproducible experiment harness for B0-B6 baselines with netem/churn injection, immutable run artifacts, and automated paper figures. |

Do not fabricate metrics. Replace X/Y placeholders only with values generated by committed experiment configurations and preserved raw run folders.

# 21. CI/CD and Coding Standards

## 21.1 Pull-request pipeline

Compile and unit tests on Java 21 using Maven Wrapper.

Formatting/checkstyle and SpotBugs/static analysis.

JaCoCo coverage report; use coverage to find gaps, not as the only quality target.

Protocol golden-vector tests.

Testcontainers integration: Redis + tracker + two-peer transfer.

Docker image build for tracker/peer/origin/benchmark-runner.

Security/log scan for obvious token/private-key leakage.

Small benchmark smoke test on scheduled/nightly CI, not every PR if runtime is high.

## 21.2 Java rules

Prefer immutable records/value objects for protocol and manifest models.

No blocking file/hash/SQLite operations on a Netty event loop.

No System.out in runtime modules; use structured SLF4J logging.

Use checked validation at module boundaries; internal code may assume validated invariants.

Every timeout, max size, connection limit, and scheduler weight must be configuration with a documented default.

Use long for file sizes/absolute offsets; use int only for fields whose wire contract is explicitly u32 and validate before conversion.

Avoid hidden global mutable state. Peer/asset session state must have explicit ownership.

Close channels/files/resources deterministically; use try-with-resources outside asynchronous lifecycle contexts.

## 21.3 Git/ADR policy

| Change type | Required artifact |
| --- | --- |
| Wire protocol / message field | New/updated ADR + protocol-v1.md + golden vectors + compatibility note |
| Manifest schema / assetId rule | ADR + JSON Schema + migration/compatibility test |
| Redis key/TTL model | ADR + integration test + state-size note |
| Scheduler scoring/weight semantics | ADR + baseline config update + paper-method note |
| Experiment metric name/definition | experiment-method.md update + analysis compatibility note |
| Security trust/key behavior | threat model + negative tests |

# 22. Coding-Agent Task Contract

Each external coding-agent request should be issued as a bounded task packet. This prevents agents from “helpfully” redesigning the system while implementing one feature.

Reusable task packet template

task_id: P6-03 module: peer-agent objective: Implement LAPS peer scoring exactly as architecture.md defines. inputs: - docs/architecture.md - docs/adr/ADR-00X-laps.md - research/configs/weights-default.yaml in_scope: - peer scoring value object - normalization logic - deterministic tie break - unit tests out_of_scope: - tracker API changes - protocol changes - adaptive/ML weights files_allowed: - peer-agent/** - docs/STATUS.md acceptance: - ./mvnw -pl peer-agent -am test passes - tests cover missing RTT/throughput, equal scores, invalid weights - no new runtime dependency - score metrics emitted with runId/peerId handoff: - changed files - test output - design assumptions - unresolved risks

## 22.1 Agent stop conditions

A required contract is ambiguous or internally inconsistent.

The task appears to require a wire/schema/API change outside its allowed files.

A test failure predates the task and prevents validating the exit condition.

Performance improvement would require bypassing integrity/security checks.

The agent cannot reproduce the benchmark environment or a requested result.

A library/API version differs from the pinned repository BOM and migration is not authorized.

## 22.2 Required completion report from an agent

Summary of behavior implemented

Exact files changed

Commands/tests executed and outcomes

Any benchmark or metric impact

Any protocol/schema/ADR impact (should be “none” unless authorized)

Known limitations and next recommended task

# 23. Risk Register and Scope Control

| ID | Risk | Level | Mitigation |
| --- | --- | --- | --- |
| R1 | Over-broad “everything at once” project | High | Phase gates; fixed-chunk scheduler paper first; FastCDC late. |
| R2 | Zero-copy framing/SSL assumptions break portability | High | Treat FileRegion as measured optimization; maintain buffered fallback; benchmark TLS separately. |
| R3 | Docker host cannot run 250 real Java peers | High | Separate real data-plane scale from emulated control-plane scale; label clearly. |
| R4 | LAPS weights overfit test cases | Medium | Predeclare defaults; sensitivity study; no post-hoc cherry-picking. |
| R5 | Locality reduces external bytes but slows clients | Medium | Report both origin traffic and p95 completion; this is a research trade-off, not failure. |
| R6 | FastCDC adds complexity without useful reuse | Medium | Only evaluate on controlled multi-version datasets; keep fixed chunks as production fallback. |
| R7 | Manifest security grows into full TUF reimplementation | High | Use minimal signed-manifest model; cite TUF principles; key-rotation hooks only. |
| R8 | Peer self-reported performance is gamed or noisy | Medium | Use locally observed RTT/goodput as primary LAPS state; self-report only hint. |
| R9 | Benchmark data gets overwritten or manually edited | High | Append-only raw run folders, git commit/environment/seed, automated validation. |
| R10 | Resume demo becomes hard to run | Medium | Dedicated 8-peer Compose profile, deterministic sample asset, one command, dashboard. |
| R11 | Conference paper becomes a feature catalog | High | Freeze 2-3 primary contributions and ablations; move engineering details to artifact/appendix. |
| R12 | Agents silently alter contracts | High | Task packet allowed-files + ADR policy + golden tests. |

# 24. Final Definition of Done

☐ Clean clone builds with ./mvnw verify on documented Java version.

☐ docker compose demo profile starts Redis, tracker, origin, edge, and at least 8 peers.

☐ Cold-swarm asset completes on every peer with byte-for-byte validation.

☐ Warm-cache run shows verified reuse and correct byte accounting.

☐ Two or more peers can serve different blocks concurrently to one client.

☐ Rarest-first, locality-only, and LAPS modes are selectable by configuration.

☐ Endgame duplicate and CANCEL path is covered by test and metric.

☐ Peer/edge/origin fallback uses progressive policy with jitter.

☐ Crash/restart resumes verified state; stale peer TTLs expire independently.

☐ Invalid signature, stale/rollback policy case, corrupt block, wrong token, and malformed protocol all fail closed.

☐ No unverified chunk can be advertised or seeded.

☐ B0-B3 experiment configs run automatically and preserve immutable raw artifacts.

☐ At least one churn and one flash-crowd experiment are reproducible.

☐ Paper plots/tables are generated from scripts reading raw results, not manually typed values.

☐ README contains architecture, quick start, demo screenshots/dashboard instructions, benchmarks with environment disclosure, and limitations.

☐ Release tag contains source, Compose files, protocol/manifest docs, experiment configs, and citation to the literature corpus.

# 25. Suggested Timeline

The schedule assumes one primary developer using coding agents for bounded implementation tasks. It is intentionally milestone-based; do not advance because a calendar week ended if the gate is not satisfied.

| Week | Primary work | Milestone |
| --- | --- | --- |
| 1 | Phase 0 + start Phase 1 | Contracts frozen; repository/CI compiles. |
| 2 | Finish Phase 1 + Phase 2 | Signed manifest, chunk store, B0 origin baseline. |
| 3 | Phase 3 | Tracker/Redis/auth + 250-record control-plane test. |
| 4-5 | Phase 4 | Two-peer Netty protocol stable; corruption/bounds tests pass. |
| 6 | Phase 5 | 8-peer B1 swarm + pipelining. |
| 7 | Phase 6 | B2/B3 locality/LAPS + endgame. |
| 8 | Phase 7-8 | Persistent cache + EDGE/progressive fallback. |
| 9 | Phase 9 | Security negative suite and overhead metrics. |
| 10 | Phase 10 | Experiment runner, netem, churn, immutable raw data. |
| 11 | Pilot paper experiments | Freeze paper scenario subset after pilot; no method changes after freeze without note. |
| 12 | Final B0-B3/B6 repetitions | Collect final scheduler/hybrid data. |
| 13 | Phase 11 optional | FastCDC experiment only if scheduler paper core is complete. |
| 14 | Paper + resume release | Figures/stats, README/demo, tagged code artifact. |

Expected outcome after Week 7. Even if later extensions are stopped, you should already have a strong resume project: a real Java multi-peer CDN with tracker discovery, Redis state, Netty block transfer, rarest-first and locality/performance-aware scheduling, pipelining, failure recovery, tests, and metrics.

# 26. Research Traceability Matrix

| Engineering feature | Primary evidence in literature survey | How it is evaluated |
| --- | --- | --- |
| Rarest-first baseline | [4], [6], [12] | B1 piece selection and last-block behavior. |
| Locality-aware candidate selection | [5], [9]-[11], [14], [17] | B1 vs B2 origin/backhaul + completion time. |
| Enterprise hierarchy / bounded peer set | [15], [17]-[19] | Tracker scale, candidate count, same-site traffic. |
| Performance-aware multi-source scheduling | [24], [27]-[29] | B2 vs B3 p95, goodput, retries under heterogeneity. |
| Endgame / redundant final blocks | [4], [28], [29] | Tail completion and redundant-byte cost. |
| Hybrid peer/edge/origin path | [24]-[27], [30] | B3 vs B6 cold-start/flash-crowd. |
| Content-addressed persistent cache | [31]-[35] | B3 vs B4 warm-cache byte share. |
| FastCDC cross-version reuse | [34]-[37] | B4 vs B5 origin bytes, CPU, metadata. |
| Signed release metadata | [38], [39] | Negative security suite + overhead. |
| Supply-chain provenance (future) | [40] | Not first-paper scope; future integration hook only. |

## 26.1 Original project-plan traceability

The original specification established the core Spring Boot + Redis tracker, Netty peer transfer, fixed-size chunks, SHA-256 verification, rarest-first scheduling, zero-copy intent, and origin fallback. The step-by-step guide defined a six-phase implementation sequence. This blueprint preserves that technological identity while correcting the protocol contract, replacing fixed /24 locality with managed topology, separating chunk/block units, adding pipelining, persistent cache, signed manifests, progressive fallback, and a research-grade experimental harness.

# References

Numbering below is intentionally identical to the 40-paper literature survey so citations remain synchronized across the project package.

[1] D. Qiu and R. Srikant, "Modeling and Performance Analysis of BitTorrent-Like Peer-to-Peer Networks," in ACM SIGCOMM 2004, 2004. doi: 10.1145/1015467.1015508.

[2] M. Izal, G. Urvoy-Keller, E. W. Biersack, P. A. Felber, A. Al Hamra, and L. Garcés-Erice, "Dissecting BitTorrent: Five Months in a Torrent’s Lifetime," in Passive and Active Network Measurement (PAM 2004), LNCS 3015, 2004. doi: 10.1007/978-3-540-24668-8_1.

[3] J. A. Pouwelse, P. Garbacki, D. H. J. Epema, and H. J. Sips, "The BitTorrent P2P File-Sharing System: Measurements and Analysis," in IPTPS 2005 / LNCS 3640, 2005. doi: 10.1007/11558989_19.

[4] A. R. Bharambe, C. Herley, and V. N. Padmanabhan, "Analyzing and Improving a BitTorrent Network’s Performance Mechanisms," in IEEE INFOCOM 2006, 2006. DOI not exposed/resolved in retrieved IEEE metadata; IEEE Xplore document 4146981.

[5] R. Bindal, P. Cao, W. Chan, J. Medval, G. Suwala, T. Bates, and A. Zhang, "Improving Traffic Locality in BitTorrent via Biased Neighbor Selection," in IEEE ICDCS 2006, 2006. doi: 10.1109/ICDCS.2006.48.

[6] A. Legout, G. Urvoy-Keller, and P. Michiardi, "Rarest First and Choke Algorithms Are Enough," in ACM SIGCOMM Internet Measurement Conference (IMC) 2006, 2006. doi: 10.48550/arXiv.cs/0609026.

[7] A. Legout, N. Liogkas, E. Kohler, and L. Zhang, "Clustering and Sharing Incentives in BitTorrent Systems," in ACM SIGMETRICS 2007, 2007. doi: 10.1145/1269899.1254919.

[8] J. Li, "On Peer-to-Peer (P2P) Content Delivery," Peer-to-Peer Networking and Applications, vol. 1, 2008. doi: 10.1007/s12083-007-0003-1.

[9] H. Xie, Y. R. Yang, A. Krishnamurthy, Y. Liu, and A. Silberschatz, "P4P: Provider Portal for Applications," in ACM SIGCOMM 2008, 2008. Proceedings DOI not resolved during search.

[10] D. R. Choffnes and F. E. Bustamante, "Taming the Torrent: A Practical Approach to Reducing Cross-ISP Traffic in P2P Systems," in ACM SIGCOMM 2008, 2008. doi: 10.1145/1402958.1403000.

[11] B. Liu, Y. Cao, Y. Cui, Y. Lu, and Y. Xue, "Locality Analysis of BitTorrent-Like Peer-to-Peer Systems," in IEEE CCNC 2010, 2010. doi: 10.1109/CCNC.2010.5421708.

[12] Y. Zhou, D.-M. Chiu, and J. C. S. Lui, "A Simple Model for Chunk-Scheduling Strategies in P2P Streaming," IEEE/ACM Transactions on Networking, vol. 19, no. 1, 2011. doi: 10.1109/TNET.2010.2065237.

[13] J. Seibert, R. Torres, M. Mellia, M. M. Munafo, C. Nita-Rotaru, and S. Rao, "The Internet-Wide Impact of P2P Traffic Localization on ISP Profitability," IEEE/ACM Transactions on Networking, vol. 20, no. 6, 2012. doi: 10.1109/TNET.2012.2190093.

[14] W. Huang, C. Wu, F. C. M. Lau, and Z. Li, "The Performance and Locality Tradeoff in BitTorrent-Like File Sharing Systems," Peer-to-Peer Networking and Applications, vol. 7, 2014. doi: 10.1007/s12083-012-0190-2.

[15] A. Aguilar-Gonzalez, J. A. Nolazco-Flores, C. Vargas-Rosales, et al., "Characterisation, Design and Simulation of an Efficient Peer-to-Peer Content Distribution System for Enterprise Networks," Peer-to-Peer Networking and Applications, vol. 10, 2017. doi: 10.1007/s12083-015-0412-5.

[16] M. Sasabe, "Analysis of Optimal Piece Flow in Tit-for-Tat-Based P2P Streaming," Computer Networks, vol. 139, 2018. doi: 10.1016/j.comnet.2018.04.004.

[17] M. A. D’Alessandro Costa and M. Gonçalves Rubinstein, "Performance Analysis of a Locality-Aware BitTorrent Protocol in Enterprise Networks," Peer-to-Peer Networking and Applications, vol. 12, 2019. doi: 10.1007/s12083-018-0674-9.

[18] A. Aguilar, C. Lozoya, and L. M. Orona, "A Hamming Distance and Fuzzy Logic-Based Algorithm for P2P Content Distribution in Enterprise Networks," Peer-to-Peer Networking and Applications, vol. 12, 2019. doi: 10.1007/s12083-018-0711-8.

[19] R. Hasimoto-Beltran, F. de Asís Lopez-Fuentes, and M. Vera-Lopez, "Hierarchical P2P Architecture for Efficient Content Distribution," Peer-to-Peer Networking and Applications, vol. 12, 2019. doi: 10.1007/s12083-018-0668-7.

[20] M. Sasabe, "Topological Influence on Optimality of Tit-for-Tat Based P2P Content Distribution," Peer-to-Peer Networking and Applications, 2020. doi: 10.1007/s12083-019-00763-x.

[21] Y. Nishi, M. Sasabe, and S. Kasahara, "Optimality Analysis of Locality-Aware Tit-for-Tat-Based P2P File Distribution," Peer-to-Peer Networking and Applications, vol. 13, 2020. doi: 10.1007/s12083-020-00925-2.

[22] A. A. Abudaqa, A. Mahmoud, M. Abu-Amara, and T. R. Sheltami, "Super Generation Network Coding for Peer-to-Peer Content Distribution Networks," IEEE Access, vol. 8, 2020. doi: 10.1109/ACCESS.2020.3034191.

[23] M. Anandaraj, P. Ganeshkumar, S. Naganandhini, and K. Selvaraj, "A Novel Fuzzy Programming Approach for Piece Selection Problem in P2P Content Distribution Network," PeerJ Computer Science, vol. 10, e1645, 2024. doi: 10.7717/peerj-cs.1645.

[24] S. Nacakli and A. M. Tekalp, "Controlling P2P-CDN Live Streaming Services at SDN-Enabled Multi-Access Edge Datacenters," IEEE Transactions on Multimedia, vol. 23, 2021. doi: 10.1109/TMM.2020.3032042.

[25] R. Farahani, A. Bentaleb, E. Cetinkaya, C. Timmerer, R. Zimmermann, and H. Hellwagner, "Hybrid P2P-CDN Architecture for Live Video Streaming: An Online Learning Approach," in IEEE GLOBECOM 2022, 2022. doi: 10.1109/GLOBECOM48099.2022.10001091.

[26] A. Kumar, S. Banerjea, and M. Pandey, "A Churn-Tolerant P2P CDN at the Edge for Video Content Delivery," SN Computer Science, vol. 4, art. 541, 2023. doi: 10.1007/s42979-023-01935-6.

[27] R. Farahani, E. Cetinkaya, C. Timmerer, M. Shojafar, M. Ghanbari, and H. Hellwagner, "ALIVE: A Latency- and Cost-Aware Hybrid P2P-CDN Framework for Live Video Streaming," IEEE Transactions on Network and Service Management, vol. 21, no. 2, 2024. doi: 10.1109/TNSM.2023.3335190.

[28] D. Wei, J. Zhang, H. Li, Z. Xue, Y. Peng, X. Pang, Y. Liu, R. Han, and J. Li, "Pscheduler: QoE-Enhanced MultiPath Scheduler for Video Services in Large-scale Peer-to-Peer CDNs," in IEEE INFOCOM 2024, 2024. doi: 10.1109/INFOCOM52122.2024.10621211.

[29] D. Wei, J. Zhang, X. Liu, H. Li, Z. Xue, T. Huang, L. Jiang, and J. Li, "QoE-Optimized MultiPath Scheduling for Video Services in Large-Scale Peer-to-Peer CDNs," IEEE Journal on Selected Areas in Communications, vol. 43, no. 2, 2025. doi: 10.1109/JSAC.2025.3528809.

[30] P. Yadav and S. Kar, "A Cost-Efficient Content Distribution Optimization Model for Fog-Based Content Delivery Networks," Journal of Cloud Computing, vol. 13, art. 141, 2024. doi: 10.1186/s13677-024-00695-9.

[31] A. Wolman, G. M. Voelker, N. Sharma, N. Cardwell, A. R. Karlin, and H. M. Levy, "On the Scale and Performance of Cooperative Web Proxy Caching," in ACM Symposium on Operating Systems Principles (SOSP) 1999, 1999. doi: 10.1145/319151.319153.

[32] L. Fan, P. Cao, J. Almeida, and A. Z. Broder, "Summary Cache: A Scalable Wide-Area Web Cache Sharing Protocol," IEEE/ACM Transactions on Networking, vol. 8, no. 3, 2000. doi: 10.1109/90.851975.

[33] N. T. Spring and D. Wetherall, "A Protocol-Independent Technique for Eliminating Redundant Network Traffic," in ACM SIGCOMM 2000, 2000. DOI not resolved during search.

[34] A. Muthitacharoen, B. Chen, and D. Mazières, "A Low-Bandwidth Network File System," in ACM Symposium on Operating Systems Principles (SOSP) 2001, 2001. doi: 10.1145/502034.502052.

[35] M. Lillibridge, K. Eshghi, D. Bhagwat, V. Deolalikar, G. Trezise, and P. Camble, "Sparse Indexing: Large Scale, Inline Deduplication Using Sampling and Locality," in USENIX FAST 2009, 2009. No DOI assigned by USENIX; persistent conference URL used.

[36] E. Kruus and C. Ungureanu, "Bimodal Content Defined Chunking for Backup Streams," in USENIX FAST 2010, 2010. No DOI assigned by USENIX; persistent conference URL used.

[37] W. Xia, Y. Zhou, H. Jiang, D. Feng, Y. Hua, Y. Hu, Y. Zhang, and Q. Liu, "FastCDC: A Fast and Efficient Content-Defined Chunking Approach for Data Deduplication," in USENIX Annual Technical Conference (ATC) 2016, 2016. No DOI assigned by USENIX; persistent conference URL used.

[38] J. Cappos, J. Samuel, S. Baker, and J. H. Hartman, "A Look in the Mirror: Attacks on Package Managers," in ACM Conference on Computer and Communications Security (CCS) 2008, 2008. doi: 10.1145/1455770.1455841.

[39] J. Samuel, N. Mathewson, J. Cappos, and R. Dingledine, "Survivable Key Compromise in Software Update Systems," in ACM Conference on Computer and Communications Security (CCS) 2010, 2010. doi: 10.1145/1866307.1866315.

[40] S. Torres-Arias, H. Afzali, T. K. Kuppusamy, R. Curtmola, and J. Cappos, "in-toto: Providing Farm-to-Table Guarantees for Bits and Bytes," in 28th USENIX Security Symposium (USENIX Security 19), 2019. No DOI assigned by USENIX; persistent conference URL used.

## Platform Documentation Notes

Spring Boot project page/API: Spring Boot 4.1.0 is listed as current GA in August 2026. https://spring.io/projects/spring-boot/ and https://api.spring.io/projects/spring-boot/releases

Netty 4.2 migration documentation: https://netty.io/wiki/netty-4.2-migration-guide.html

Redis HEXPIRE documentation (available since Redis Open Source 7.4.0): https://redis.io/docs/latest/commands/hexpire/

Oracle Java SE Support Roadmap (Java 21 and Java 25 identified as LTS lines): https://www.oracle.com/java/technologies/java-se-support-roadmap.html

# Implementation Handoff Summary

Start here. Create the monorepo and complete Phase 0 exactly. Do not begin Netty transfer code until manifest-v1, protocol-v1, byte-order/width rules, chunk-vs-block semantics, Redis TTL strategy, and threat model are frozen and covered by executable contract tests.

The intended engineering sequence is: trustworthy local content engine -> origin baseline -> tracker -> two-peer protocol -> basic swarm -> locality/performance scheduler -> persistent cache -> hybrid edge/fallback -> security hardening -> reproducible experiments -> optional FastCDC -> paper and portfolio release. This order minimizes rework and gives every later research claim a stable baseline.